# Customer Support Email Triage Agent — Pilot Proposal

Prepared for Northwind Trading Co. by CompleteTech LLC. This proposal scopes a bounded, evaluation-first pilot. It becomes a contract or invoice input only after written approval.

# 1. Executive Summary

Northwind's support team hand-triages ~850 emails per day, producing a 6–9 hour first-response lag. We propose an 8-week pilot that builds an agent to classify inbound email, draft grounded replies, and recommend routing — with a human approving every customer-facing send. Success is measured against a labeled test set before any production use.

# 2. Objectives

• Reduce first-response preparation time from hours to minutes.

• Increase routing consistency across the five support queues.

• Prove control and safety with human approval gates and logged evaluation.

# 3. Scope of Work

• Discovery confirmation: queue taxonomy, approved help-center subset, data boundaries.

• Build: classification, retrieval-grounded reply drafting, and routing recommendation.

• Human-in-the-loop approval workflow before any send or escalation.

• Evaluation: labeled test set, reply-quality rubric, and prompt-injection checks.

• Documentation, operator runbook, and handoff.

# 4. Out of Scope (this pilot)

• Autonomous sending without human review.

• Production deployment beyond the sandbox mailbox (separate change order).

• Payment-card or full-credential data handling.

# 5. Approach & Timeline

Phase | Weeks | Outcome

Discovery confirmation | 1 | Locked taxonomy, data boundaries, test-set plan

Prototype | 2–4 | Working classify/draft/route on sandbox mailbox

Evaluation | 5–6 | Accuracy + safety results on held-out cases

Documentation & handoff | 7 | Runbook, operator quickstart, monitoring plan

Buffer | 8 | Fixes from acceptance review

# 6. Commercials

Term | Value

Engagement type | Fixed-fee pilot

Fee | USD 28,000

Deposit | USD 8,400 at signing

Payment terms | Net 15 from invoice date

Included revisions | Two review rounds per major deliverable

# 7. Acceptance Criteria

• Routing accuracy at or above 90% on the held-out labeled test set.

• Reply-quality rubric average at or above 4 of 5 across sampled drafts.

• Zero customer-facing replies sent without human approval.

# 8. Assumptions & Exclusions

> Pricing assumes a sandbox mailbox, access to ~90 current help-center articles, and legal approval to use de-identified historical email for the test set.

• New queues, channels, or languages are handled by written change order.

• Northwind owns model/provider account configuration and production authorization.

# 9. Recommended Next Step

Approve this pilot direction so we can issue the Agentic Development Services Agreement and a deposit invoice, then schedule kickoff.